## Slide 1
Scrum-Agile Pilot: SNHU Travel
Sprint Review, Retrospective, and lessons learned for ChadaTech leadership
Prepared by: Your Name | Date: February 17, 2026
Notes: [Sources] No external sources (title slide).

## Slide 2
Scrum roles (who does what)
Product Owner: owns the product vision, keeps the backlog prioritized by value, and clarifies “what success looks like” for each story.
Scrum Master: helps the team follow Scrum, removes blockers, and keeps the sprint cadence healthy (planning, reviews, retrospectives).
Developers: build and test the increment each sprint; collaborate to deliver working, reviewable results.
Stakeholders: provide feedback in reviews so priorities can be adjusted early (before major rework).
ChadaTech | SNHU Travel Scrum-Agile Pilot
2/7
Notes: [Sources] - Scrum.org blog on Product Owner responsibilities (Jan 11, 2023): https://www.scrum.org/resources/blog/uncovering-product-owner-role - Microsoft Learn (Scrum practices in Azure Boards; last updated 2025-10-29): https://learn.microsoft.com/en-us/azure/devops/boards/sprints/scrum-overview?view=azure-devops

## Slide 3
Agile SDLC in Scrum (how work flows)
A sprint is a short cycle that repeats:
Refine the backlog (clarify the top items and acceptance criteria).
Plan the sprint (pick a sprint goal and commit to a small set of stories).
Build and test (deliver a working increment, not just documentation).
Review with stakeholders (inspect what was built and capture feedback).
Retrospective (improve the team’s process for the next sprint).
Tools & artifacts that keep it organized
Product backlog: prioritized list of customer needs.
Sprint backlog: the work the team commits to for this sprint.
Work items/tasks: break stories into trackable steps; track blockers as impediments.
Boards & burndown: make progress (and scope changes) visible.
ChadaTech | SNHU Travel Scrum-Agile Pilot
3/7
Notes: [Sources] - Microsoft Learn (Scrum practices in Azure Boards; last updated 2025-10-29): https://learn.microsoft.com/en-us/azure/devops/boards/sprints/scrum-overview?view=azure-devops - Microsoft Learn (Scrum process work item types & workflow; last updated 2025-10-27): https://learn.microsoft.com/en-us/azure/devops/boards/work-items/guidance/scrum-process-workflow?view=azure-devops

## Slide 4
Waterfall vs Agile: what changes
Waterfall (plan-driven)
Work moves in large, sequential phases (requirements → design → build → test → release).
Feedback arrives late; changes often cause rework across earlier phases.
Best fit when scope is stable and changes must be tightly controlled.
Agile (Scrum)
Work is delivered in short cycles (“sprints”) with reviewable results each time.
Feedback and testing happen early and often, reducing the risk of building the wrong thing.
Best fit when requirements evolve and the customer can review progress frequently.
ChadaTech | SNHU Travel Scrum-Agile Pilot
4/7
Notes: [Sources] - Thesing, Feldmann, & Burchardt (2021) on plan-driven vs agile characteristics: https://www.sciencedirect.com/science/article/pii/S1877050921002702 - Mural (July 3, 2024) overview of Agile vs Waterfall pros/cons: https://www.mural.co/blog/agile-vs-waterfall

## Slide 5
SNHU Travel pilot: what Scrum helped us do
Deliver value in small increments (e.g., browse destinations → view details → checkout).
Use Sprint Reviews to get real feedback early and adjust priorities before rework grows.
Handle “change in direction” by re-ordering the backlog instead of rewriting the whole plan.
Keep progress transparent with a visible backlog, sprint board, and simple “done” criteria.
Lean on strong communication (short updates, clear asks, shared decisions) to avoid confusion.
ChadaTech | SNHU Travel Scrum-Agile Pilot
5/7
Notes: [Sources] - Digital.ai (17th State of Agile Report, 2024) on common benefits and challenges (collaboration, alignment, scaling barriers): https://2288549.fs1.hubspotusercontent-na1.net/hubfs/2288549/RE-SA-17th-Annual-State-Of-Agile-Report.pdf - PMI (Pulse of the Profession 2023) on communication and other “power skills” supporting project success: https://www.pmi.org/-/media/pmi/documents/public/pdf/learning/thought-leadership/pmi-pulse-of-the-profession-2023-report.pdf

## Slide 6
Choosing the right approach (Waterfall vs Scrum-Agile)
Consider these factors:
Factor
Waterfall tends to fit when…
Scrum-Agile tends to fit when…
Requirements
Stable and well-known up front
Evolving; you want frequent feedback
Risk & compliance
High need for formal stage gates
You can validate risk incrementally
Stakeholder time
Limited access to stakeholders
Stakeholders can review every sprint
Time-to-market
Single big release is acceptable
Earlier, incremental releases matter
ChadaTech | SNHU Travel Scrum-Agile Pilot
6/7
Notes: [Sources] - Thesing, Feldmann, & Burchardt (2021) decision criteria for selecting agile vs waterfall: https://www.sciencedirect.com/science/article/pii/S1877050921002702 - Digital.ai (17th State of Agile Report, 2024) on benefits/barriers and hybrid adoption: https://2288549.fs1.hubspotusercontent-na1.net/hubfs/2288549/RE-SA-17th-Annual-State-Of-Agile-Report.pdf - Mural (July 3, 2024) Agile vs Waterfall pros/cons: https://www.mural.co/blog/agile-vs-waterfall

## Slide 7
References
Digital.ai. (2024). *17th Annual State of Agile Report*. https://2288549.fs1.hubspotusercontent-na1.net/hubfs/2288549/RE-SA-17th-Annual-State-Of-Agile-Report.pdf
Microsoft. (2025, October 27). *Manage Scrum process work item types & workflow - Azure Boards*. Microsoft Learn. https://learn.microsoft.com/en-us/azure/devops/boards/work-items/guidance/scrum-process-workflow?view=azure-devops
Microsoft. (2025, October 29). *Scrum practices in Azure Boards*. Microsoft Learn. https://learn.microsoft.com/en-us/azure/devops/boards/sprints/scrum-overview?view=azure-devops
Project Management Institute. (2023). *Pulse of the Profession® 2023: Power skills, redefining project success*. https://www.pmi.org/-/media/pmi/documents/public/pdf/learning/thought-leadership/pmi-pulse-of-the-profession-2023-report.pdf
Rahman, J. (2023, January 11). *Uncovering the Product Owner role*. Scrum.org. https://www.scrum.org/resources/blog/uncovering-product-owner-role
Thesing, T., Feldmann, C., & Burchardt, M. (2021). Agile versus Waterfall project management: Decision model for selecting the appropriate approach to a project. *Procedia Computer Science, 181*, 746–756. https://doi.org/10.1016/j.procs.2021.01.227
Kitch, B. (2024, July 3). *Agile vs Waterfall project management: What's the best approach?* Mural. https://www.mural.co/blog/agile-vs-waterfall
ChadaTech | SNHU Travel Scrum-Agile Pilot
7/7
Notes: [Sources] References slide lists all sources used in this presentation.